## Project Rambo – Internal Workshop (Krakow) — short agenda for calendar invites

Dates: Mon–Fri, Mar 16–20, 2026
Daily hours: 09:30–18:30 (Lunch 13:00–14:00)
Target: Core outcomes completed by EOD Wed, Mar 18

### Day 1 — Mon, Mar 16: Commercial + Governance + Scope baseline

Expected outcome (EOD): - Commercial assumptions aligned (budget options, billing cadence, contingency, warranty) — internal position ready - Governance model agreed (Hybrid delivery, roles, CR Board structure & cadence) - Backlog baseline reviewed (16 stories / 202 SP) and key gaps recorded for Day 2

Meetings (suggested invites): - 09:30–10:15 Kickoff & working agreements - 10:15–12:30 Commercial alignment (FF terms, budget, milestones/billing, risks) - 14:00–15:45 Governance & operating model (roles, decision rights, cadences) - 16:00–18:30 Scope & backlog baseline review (MVP, out-of-scope confirmation, gaps list)

### Day 2 — Tue, Mar 17: Architecture + Estimation + Quality strategy

Expected outcome (EOD): - Architecture decisions locked for proposal: REST API additive, SOAP stays, service-based APIs (no microservices), JBoss stays for now, DB stays, cloud-ready principles - US-008 scope phased (domains prioritized) + dependencies captured (AD/SSO, APIM, contracts) - Three-point estimates agreed for high-risk items (US-008/010/011) + initial hours mapping approach - Test strategy draft agreed (unit/integration owned by EPAM; UAT/perf/security owned by TMNAS; EPAM drives triage)

Meetings (suggested invites): - 09:30–10:00 Day 1 recap & Day 2 goals - 10:00–12:30 Architecture & technical decisions (incl. A35–A37 responses) - 14:00–15:30 Estimation workshop (three-point + hours conversion approach) - 15:45–17:00 Quality & testing strategy / gates (DoR/DoD alignment) - 17:00–18:30 AI adoption planning (CodeMie agents scope & rollout)

### Day 3 — Wed, Mar 18: Finalize internal package (TARGET completion day)

Expected outcome (EOD): - Internal-ready document pack completed (Charter, Backlog, Open Questions, Scope/Change plans, Baseline, PMP, Workshop outputs) - Client workshop storyline and deck outline ready - “Open items for client workshop” list finalized + owners assigned

Meetings (suggested invites): - 09:30–10:00 Day 2 recap & completion plan - 10:00–12:30 Document synchronization & consistency pass (all docs) - 14:00–16:00 Client workshop prep (agenda + key messages + Qs) - 16:15–18:30 Dry run + closeout (walkthrough, decisions log, action items)

### Day 4 — Thu, Mar 19: Buffer / polish / rehearsal

Expected outcome (EOD): - Polished pack (formatting, consistency, executive summary tightening) - Rehearsal feedback incorporated; risks/assumptions sharpened for FF proposal

Meetings (suggested invites): - 09:30–12:30 Polish & final checks (docs + numbers + dates) - 14:00–16:30 Full rehearsal (client narrative) - 16:45–18:30 Incorporate feedback + finalize

### Day 5 — Fri, Mar 20: Final prep + logistics

Expected outcome (EOD): - Final “ready to run client workshop” kit published - Logistics confirmed (attendees, roles, calendar holds, recording plan)

Meetings (suggested invites): - 09:30–12:30 Final readiness review (go/no-go checklist) - 14:00–16:00 Logistics + stakeholder map + comms plan - 16:15–18:30 Contingency planning + close

If you tell me time zone (CET?) and whether you want 15-min coffee breaks fixed (e.g., 11:30 and 16:00 daily), I can output this as a clean “calendar import” checklist (subject lines + attendee groups per meeting).