## Updated short agenda for calendar (copy/paste)

Project Rambo – Internal Workshop (Krakow, offline)
When: Mon–Fri Mar 16–20, 2026
Daily time: 09:30–18:30 (Lunch 13:00–14:00)
Target: Core outcomes ready by EOD Wed, Mar 18

### Mon, Mar 16 — Principles + Scope heavy day

EOD outcome: Principles agreed (commercial/governance); backlog reviewed & refined; gaps/open questions captured.
- 09:30–10:00 Kickoff & working agreements
- 10:00–11:00 Commercial+Governance (Part 1: principles only)
- 11:00–13:00 Scope & Backlog review/refinement (Part 1)
- 14:00–16:30 Scope & Backlog refinement (Part 2; focus US-008/010/011)
- 16:45–18:15 Scope/Risks/Dependencies alignment
- 18:15–18:30 Wrap-up

### Tue, Mar 17 — Architecture + Estimation + Quality

EOD outcome: Architecture decisions captured; estimates (3-point + hours approach) agreed; test/quality strategy drafted; AI adoption plan drafted.
- 09:30–09:45 Day 1 recap
- 09:45–12:30 Architecture & technical decisions (A35–A37)
- 12:30–13:00 Estimation prep (mechanics)
- 14:00–16:00 Estimation workshop (US-008/010/011)
- 16:15–17:30 Quality & testing strategy / gates
- 17:30–18:30 AI adoption planning

### Wed, Mar 18 — Detailed Commercial+Governance + package finalization (TARGET completion)

EOD outcome: Full internal doc pack synchronized; detailed commercial/governance agreed; client workshop kit ready.
- 09:30–10:00 Day 2 recap
- 10:00–12:30 Commercial+Governance (Part 2: detailed)
- 12:30–13:00 Document sync prep (owners/edits)
- 14:00–16:45 Full package synchronization (all docs consistency)
- 17:00–18:30 Client workshop prep + dry run

### Thu, Mar 19 — Buffer / polish / rehearsal

EOD outcome: Polished pack; rehearsal feedback incorporated; remaining client open items tracked.
- 09:30–12:30 Document polish & QA
- 12:30–13:00 RAID refresh
- 14:00–16:30 Full rehearsal (client storyline)
- 16:45–18:30 Incorporate feedback

### Fri, Mar 20 — Final prep & logistics

EOD outcome: Final readiness confirmed; calendar/logistics locked; materials packaged for client workshop.
- 09:30–12:30 Final readiness review (go/no-go checklist)
- 12:30–13:00 Calendar & logistics
- 14:00–16:30 Contingency planning (what-if)
- 16:45–18:30 Closeout & publish final package

If you want, I can also provide calendar invite titles (subject lines) per session to keep them consistent.