## Slide 1: User Story Definition of Ready The definition of ready spells out the criteria user stories must meet before development can start, to ensure they deliver value quickly. A User Story is "Ready" for development if and only if all the following is true:
Section title
The User Story is Signed Off and prioritized by the Customer or the stakeholder responsible for the backlog/roadmap.
The User Story meets INVEST criteria.
The User Story has acceptance criteria & Acceptance criteria are understood by all parties concerned and agreed with stakeholders.
There are no open questions in US / unresolved comments.
The User Story should contain link for appropriate Epic.
The User Story is estimated for effort, added to the current Sprint, relevant sub-tasks are created.
The story is small enough to oversee it completely & to fit into one Sprint.
The User Story covers required functional cases, and contains happy path, alternative and negative flow, if applicable, and the requirements are clear.
The User Story's dependencies are identified and considered as acceptable:
    System architecture requirements are clear, including APIs if applicable.
    Design requirements are clear, including annotations, rules, user interaction, animation.
    Required designs are approved by Customer in advance and contains desktop, tablet, mobile view, breakpoints are clear. There should be a link for approved designs added to US, if applicable.
    Non-functional requirements are clear (accessibility, performance, SEO).
    Dependencies to 3rd-party Systems and other teams should be identified and linked to separate user stories/tasks, if applicable.
Blocking user stories/tasks must be resolved before the sprint starts (it is acceptable if blocking user stories/tasks will be done during the same sprint). Any exception must be approved by parties concerned.

## Slide 2: User Story Definition of Done The Definition of Done is a formal description of the state of the Increment when it meets the quality measures required for the product. A User Story is "Done" if and only if all the following is true:
Section title
Code developed for the User Story is produced in-line with current Coding standards.
No new Critical or Major Sonar violations related to the User Story are introduced.
All new/modified code is wrapped in unit tests, integration and functional automation and manual tests, providing reasonable high coverage where possible and adhering to the Test Pyramid principle.
Every commit related to the User Story is well composed/formed with message formatted in-line.
The User Story has passed the code review according to defined process.
The code is pushed into central repository and has successfully (green state) passed through the whole development pipeline.
All acceptance criteria and design are met.
All required testing is done according to the Project Testing Strategy.
The User Story is demo-ed to and approved by Product Owner (or the stakeholder responsible for the backlog/roadmap) on UAT or Staging environment.
Regression Testing is done, if applicable.
There are no open defects with high priority, found bugs related to the User Story. If there are any, are 1) resolved and verified, or 2) triaged and postponed.
Related technical documentation is captured and updated if required.
If applicable, Release Notes are prepared where needed, describing the scope of Release Candidate, and known issues, if there are any.
All required user manuals are created.