## TMNAS - PROJECT RAMBO

## INTERNAL WORKSHOP AGENDA

Location: EPAM Krakow Office (Offline)
Dates: March 17-19, 2026 (3 days)
Today's Date: March 12, 2026
Workshop Duration: 3 days (must complete by March 20, 2026)
Lunch Break: 13:00-14:00 daily
Recording: Telecommunications system for recording
Collaboration Tools: Physical boards, flip charts, sticky notes

### VERSION CONTROL

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0 | March 12, 2026 | EPAM Team | Initial agenda for 3-day internal workshop |

## WORKSHOP OVERVIEW

### Purpose

Conduct comprehensive internal preparation for TMNAS Project Rambo Fixed Fee engagement, including:

- Answer all EPAM-internal open questions (60 questions total)

- Refine product backlog (16 user stories, 202 story points)

- Finalize estimates and team structure

- Prepare client-facing materials for subsequent client workshop

- Align EPAM team on delivery approach, risks, and mitigation strategies

### Participants (Required)

Core Team (Full 3 Days):

- Delivery Manager / Program Manager - Workshop facilitator

- Solution Architect - Technical leadership

- Account Manager - Client relationship context, commercial guidance

- Business Analyst - Requirements and backlog facilitation

- Technical Lead - Development estimation and approach

- QA Lead - Testing strategy and quality management

- DevOps Lead - Infrastructure and CI/CD planning

Extended Team (As Needed):

- EPAM Chief Architect (Day 2 PM) - Architecture review and approval

- EPAM Commercial Team (Day 1 AM) - Rate card, budget, penalties discussion

- EPAM Legal (Day 1 AM) - Contract structure, warranty, CR process review

- AI/Run SME (Day 2 PM) - AI agent deployment planning

Total Participants: 7-10 people

### Workshop Logistics

Location Details:

- Venue: EPAM Krakow Office - Conference Room [TBD - specify room name/number]

- Address: [TBD - Krakow office address]

- Setup: U-shape or boardroom style seating with clear view of physical boards

Materials Needed:

- Physical boards (whiteboards, flip charts) for collaboration

- Sticky notes (multiple colors for prioritization, categorization)

- Markers (dry-erase for whiteboards, permanent for flip charts)

- Printed copies of:

  - Project Charter v2.0 (all participants)

  - Open Questions List (60 questions)

  - Product Backlog (16 user stories)

  - FF Delivery Framework

  - Architecture diagrams

- Laptops for document editing and research

- Projector and screen for presentations

- Telecommunications recording system configured and tested

Pre-Workshop Preparation (By March 16, 2026):

- All participants confirm attendance

- All participants read Project Charter v2.0 and Open Questions List

- Room booked and materials procured

- Telecommunications recording system tested

- Catering arranged for lunch (13:00-14:00) and coffee breaks

- Travel and accommodation arranged for non-Krakow participants

## DAY 1: COMMERCIAL & SCOPE ALIGNMENT

### Monday, March 17, 2026

### 08:30 - 09:00 | Workshop Kickoff & Objectives

Facilitator: Delivery Manager
Participants: All core team

Objectives:

- Welcome and introductions

- Review workshop goals and 3-day agenda

- Establish working norms (decision-making process, parking lot for off-topic items, break schedule)

- Confirm recording setup

Activities:

- Round-table introductions (name, role, expectations for workshop)

- Review Project Charter v2.0 structure

- Review 60 open questions (categories, priorities)

- Set success criteria for workshop (all CRITICAL questions answered, backlog refined, client materials ready)

Outputs:

- Aligned team on workshop objectives

- Working norms documented on physical board

- Recording system operational

### 09:00 - 10:30 | Commercial Framework Review (OQ-001 to OQ-007)

Facilitator: Account Manager
Participants: All core team + Commercial Team (remote) + Legal (remote)

Objectives:

- Answer all commercial and contractual open questions

- Finalize rate card, budget, payment terms

- Review contract structure, penalties, warranty

Open Questions to Answer:

- OQ-001: Rate card / blended rate ($60/hour assumed - confirm actual)

- OQ-002: Budget validation ($675K for 6-month, $1.8M for 9-month)

- OQ-003: L3 MSP team conversion - scope & timing

- OQ-004: Payment terms & milestone acceptance criteria

- OQ-005: Penalties & liquidated damages

- OQ-006: Warranty period scope & exclusions

- OQ-007: Infrastructure & cloud costs - who pays

Activities:

- Commercial Team presents rate card and pricing model

- Legal reviews contract structure, penalty clauses, warranty terms

- Team discusses MSP conversion scope (in Phase 3 or separate project?)

- Team reviews and refines payment milestone structure

- Document all decisions on physical board

Outputs:

- ✅ Rate card confirmed

- ✅ Budget validated ($675K / $1.8M)

- ✅ Payment milestones finalized (M0-M4 for 6-month)

- ✅ Warranty terms agreed (60 days, P1/P2 only)

- ✅ MSP conversion clarified (out of scope for 6-month, possible Phase 3)

### 10:30 - 10:45 | COFFEE BREAK

### 10:45 - 13:00 | Stakeholders & Governance (OQ-008 to OQ-014, OQ-056 to OQ-060)

Facilitator: Delivery Manager
Participants: All core team

Objectives:

- Identify EPAM team members (names, roles, availability)

- Define governance structure (CR Board, Steering Committee)

- Finalize Change Request process

Open Questions to Answer:

Stakeholders:

- OQ-008: Complete TMNAS stakeholder list (prepare questions for client workshop)

- OQ-060: EPAM team names & roles (fill in all TBD positions)

Governance:

- OQ-009: CR approval process (Type 1/2/3 thresholds, CR Board members)

- OQ-010: TMNAS budget approval process (questions for client workshop)

- OQ-011: UAT entry & exit criteria

- OQ-012: Governance meeting attendance & availability (prepare questions for client)

- OQ-013: Decision-making authority & escalation

- OQ-014: Risk ownership & mitigation approval

Project Identification:

- OQ-056: Project name ("Project Rambo" confirmed)

- OQ-057: Project code / ID (EPAM internal code assigned)

- OQ-058: Contract / SOW number (TBD - post-client workshop)

- OQ-059: Project start date (April 1, 2026 - validate)

Activities:

- Account Manager provides TMNAS stakeholder background (Lana, Prashant, history)

- Delivery Manager assigns EPAM team roles (identify names, confirm availability by April 1)

- Team designs CR process flowchart on physical board (Type 1/2/3 categories, approval flow)

- Team defines governance meeting cadence (Sprint Planning, Review, Retro, Backlog Grooming, CR Board, Steering Committee)

- Document all decisions on physical board

Outputs:

- ✅ EPAM team roster confirmed (names, roles, start dates)

- ✅ CR process flowchart documented (ready for client presentation)

- ✅ Governance meeting cadence finalized

- ✅ Escalation path defined (Level 1-4)

- ✅ Questions for TMNAS stakeholders prepared (for client workshop)

### 13:00 - 14:00 | LUNCH BREAK

### 14:00 - 16:00 | Scope Validation & Backlog Review (OQ-039 to OQ-043)

Facilitator: Business Analyst
Participants: All core team

Objectives:

- Review 16 user stories in product backlog

- Validate scope completeness (any missing stories?)

- Define MVP for 6-month vs. 9-month options

- Validate out-of-scope list

Open Questions to Answer:

- OQ-039: Backlog review - 16 user stories correct & complete?

- OQ-040: MVP definition - 6-month vs. 9-month scope

- OQ-041: Out-of-scope validation

- OQ-042: Modernization project scope - foundation for platform team

- OQ-043: Phase 3 scope ideas (9-month option)

Activities:

- Business Analyst walks through 16 user stories on physical board (sticky notes for each story)

- Team reviews each story: Is it clear? Is it needed? Is it sized correctly?

- Team identifies any missing stories (gaps in scope)

- Team categorizes stories: MUST-HAVE (6-month MVP) vs. NICE-TO-HAVE (defer to Phase 3)

- Team brainstorms Phase 3 scope ideas for 9-month option (data migration, MSP setup, additional integrations)

- Document all changes on physical board

Outputs:

- ✅ Backlog validated (16 stories confirmed, or adjusted based on findings)

- ✅ MVP defined (6-month: core stories, 9-month: MVP + Phase 3 scope TBD)

- ✅ Out-of-scope list validated (no surprises)

- ✅ Phase 3 scope ideas documented (for client discussion)

### 16:00 - 16:15 | COFFEE BREAK

### 16:00 - 17:30 | Risk Review & Mitigation Planning

Facilitator: Delivery Manager
Participants: All core team

Objectives:

- Review Top 10 project risks from Project Charter

- Validate risk assessment (impact, probability)

- Refine mitigation strategies

- Answer OQ-014 (risk ownership)

Open Questions to Answer:

- OQ-014: Risk ownership & mitigation approval

- OQ-035: Known risks from previous TMNAS projects (Account Manager input)

Activities:

- Delivery Manager presents Top 10 risks on physical board

- Team discusses each risk:

  - Is impact/probability assessment correct?

  - Is mitigation strategy sufficient?

  - Who owns this risk (EPAM or TMNAS)?

  - What additional mitigations are needed?

- Account Manager shares lessons learned from previous TMNAS projects (what went wrong, what went well)

- Team identifies any new risks not in Top 10

- Document all updates on physical board

Outputs:

- ✅ Top 10 risks validated and refined

- ✅ Risk owners assigned (EPAM DM, TMNAS PO, etc.)

- ✅ Mitigation strategies enhanced based on historical lessons

- ✅ New risks identified and added to RAID log

### 17:30 - 18:00 | Day 1 Wrap-Up & Homework

Facilitator: Delivery Manager
Participants: All core team

Objectives:

- Review Day 1 accomplishments

- Identify any open items or blockers

- Assign homework for Day 2

Activities:

- Quick round-table: What did we accomplish today? Any concerns?

- Review parking lot items (off-topic items captured during day)

- Assign homework:

  - Solution Architect: Prepare architecture discussion for Day 2 (OQ-015 to OQ-027)

  - Technical Lead: Prepare estimation discussion (three-point estimates for high-risk stories)

  - QA Lead: Prepare testing strategy discussion (OQ-044 to OQ-049)

Outputs:

- ✅ Day 1 summary documented

- ✅ Homework assigned

- ✅ Team aligned on Day 2 focus

## DAY 2: TECHNICAL DEEP DIVE & ESTIMATION

### Tuesday, March 18, 2026

### 08:30 - 09:00 | Day 2 Kickoff & Day 1 Recap

Facilitator: Delivery Manager
Participants: All core team

Objectives:

- Recap Day 1 accomplishments

- Review Day 2 agenda

- Address any overnight questions or concerns

Activities:

- Quick review of Day 1 decisions (commercial framework, governance, scope)

- Preview Day 2 focus: Architecture, technical decisions, estimation

- Check recording system

Outputs:

- Team aligned on Day 2 objectives

### 09:00 - 11:00 | Architecture & Technology Decisions (OQ-015 to OQ-027)

Facilitator: Solution Architect
Participants: All core team

Objectives:

- Answer all architecture and technical open questions

- Define modernization strategy

- Clarify technology constraints

- Define NFRs (performance, scalability, availability, security)

Open Questions to Answer:

- OQ-015: Architecture modernization strategy (Strangler Pattern, Big Bang, Hybrid)

- OQ-016: Technology stack constraints (what must stay vs. can change)

- OQ-017: SOAP to REST migration - in scope or out?

- OQ-018: Business Layer API (US-008) - detailed scope

- OQ-019: UI modernization (US-011) - React or Angular?

- OQ-020: Database optimization (US-010) - performance targets

- OQ-021: SV product platform upgrade - what's in scope?

- OQ-022: CCD system - what is it?

- OQ-023: API contracts for external systems - when provided?

- OQ-024: Enterprise architecture landscape

- OQ-025: Non-functional requirements (NFRs) - complete targets

- OQ-026: Performance testing - who executes, when, how?

- OQ-027: Security testing - who executes, standards, requirements?

Activities:

- Solution Architect presents current RapidSure architecture (diagrams on projector)

- Team discusses modernization strategy:

  - Strangler Pattern (RECOMMENDED): Gradual migration, lower risk

  - Big Bang: High risk, not recommended

  - Hybrid: New features modern, legacy remains

- Team reviews technology stack on physical board (list each component: App Server, DB, UI, API Gateway, etc.)

  - Mark each: MUST KEEP / CAN MODERNIZE / TBD (ask client)

- Team defines UI technology choice: React vs. Angular

  - Vote: Team preference? (Consider team skills, TMNAS constraints TBD)

- Team discusses US-008 (Business Layer API) scope:

  - Which business capabilities (Policy, Rating, Underwriting, Claims)?

  - How many endpoints (~10-50?)

- Team defines NFR targets (prepare questions for client if baselines unknown):

  - Performance: Response time <2 sec (target), throughput X TPS

  - Availability: 99.9% uptime (target)

  - DR: RPO 1 hour, RTO 4 hours (targets)

- Document all decisions and TBD items on physical board

Outputs:

- ✅ Modernization strategy selected (Strangler Pattern recommended)

- ✅ Technology constraints clarified (list of MUST KEEP vs. CAN MODERNIZE)

- ✅ UI technology selected (React or Angular - team vote)

- ✅ US-008 scope clarified (business capabilities, ~X endpoints)

- ✅ NFR targets defined (with TBD items for client workshop)

- ✅ Questions for client prepared (architecture, NFRs, API contracts)

### 11:00 - 11:15 | COFFEE BREAK

### 11:15 - 13:00 | Story Point Estimation & Three-Point Estimates

Facilitator: Technical Lead
Participants: All core team

Objectives:

- Validate current story point estimates (202 SP total)

- Conduct three-point estimation (optimistic, realistic, pessimistic) for high-risk stories

- Refine estimates based on Day 2 architecture discussions

- Answer OQ-054 (velocity baseline)

Open Questions to Answer:

- OQ-018: Estimation technique (three-point estimation confirmed)

- OQ-054: Velocity baseline - historical data

Activities:

- Technical Lead presents current backlog with story points (16 stories, 202 SP)

- Team conducts Planning Poker for high-risk stories:

  - US-008: Business Layer API (currently 21 SP)

  - US-010: Database Optimization (currently 21 SP)

  - US-011: UI Modernization (currently 21 SP)

- For each high-risk story, conduct three-point estimation:

  - Optimistic: Best-case scenario (everything goes smoothly)

  - Realistic: Most likely scenario (some challenges)

  - Pessimistic: Worst-case scenario (major challenges, unknowns)

  - Formula: Expected SP = (Optimistic + 4×Realistic + Pessimistic) / 6

- Account Manager provides historical velocity data from previous TMNAS projects

- Team adjusts story points based on three-point estimates and architecture clarifications

- Document revised estimates on physical board

Outputs:

- ✅ Story points validated and adjusted (if needed)

- ✅ Three-point estimates documented for US-008, US-010, US-011

- ✅ Total story points refined (may increase or decrease from 202 SP)

- ✅ Confidence level in estimates increased (based on three-point method)

### 13:00 - 14:00 | LUNCH BREAK

### 14:00 - 15:30 | Testing Strategy & Quality Management (OQ-044 to OQ-049)

Facilitator: QA Lead
Participants: All core team

Objectives:

- Define comprehensive testing strategy

- Answer testing and quality open questions

- Finalize DoR and DoD

Open Questions to Answer:

- OQ-044: UAT test case creation - who creates, approves, maintains?

- OQ-045: Defect severity classification - who decides?

- OQ-046: Test data - who provides, how much, how managed?

- OQ-047: Regression testing strategy

- OQ-048: Production deployment process & rollback plan

- OQ-049: Code coverage tool & reporting

- OQ-052: Definition of Ready (DoR) - client agreement

- OQ-053: Definition of Done (DoD) - client agreement

Activities:

- QA Lead presents testing pyramid on physical board:

  - Unit Tests: EPAM responsibility, ≥85% coverage, automated

  - Integration Tests: EPAM responsibility, API/DB tests, automated

  - UAT: TMNAS + 3rd party vendor, manual + automated

  - Performance Tests: TMNAS + vendor, EPAM ad-hoc support

  - Security Tests: TMNAS + vendor, EPAM secure coding practices

- Team discusses UAT test case creation:

  - Recommendation: EPAM QA creates initial test cases during user story development, TMNAS BA reviews and adds business scenarios, UAT vendor executes

- Team defines defect severity classification process:

  - Who classifies: QA engineer who finds defect (initial)

  - Who approves: EPAM QA Lead + TMNAS UAT Lead (joint)

  - Escalation: CR Board for disputes

- Team discusses test data strategy:

  - Recommendation: TMNAS provides production-like data (anonymized), EPAM generates synthetic data as needed

- Team defines regression testing strategy:

  - Recommendation: Automated regression for core workflows (target 70% automation), selective manual regression for high-risk areas

- Team reviews DoR and DoD from Project Charter:

  - Any additions or changes needed?

- Document all decisions on physical board

Outputs:

- ✅ Testing strategy defined (unit, integration, UAT, performance, security)

- ✅ UAT test case creation process agreed (EPAM creates, TMNAS reviews, vendor executes)

- ✅ Defect severity classification process defined (joint EPAM-TMNAS approval)

- ✅ Test data strategy defined (TMNAS provides + EPAM generates)

- ✅ Regression testing strategy selected (automated + selective manual)

- ✅ DoR and DoD validated (ready for client agreement)

### 15:30 - 15:45 | COFFEE BREAK

### 15:45 - 17:00 | Architecture Review with EPAM Chief Architect

Facilitator: Solution Architect
Participants: All core team + EPAM Chief Architect (remote)

Objectives:

- Present proposed architecture to EPAM Chief Architect

- Obtain architectural approval

- Address any concerns or recommendations

- Answer OQ-014 (risk approval related to architecture)

Activities:

- Solution Architect presents:

  - Current RapidSure architecture (diagrams)

  - Proposed modernization strategy (Strangler Pattern)

  - Technology choices (React/Angular, Spring Boot, Azure API Management, etc.)

  - US-008 (Business Layer API) design approach

  - US-010 (Database Optimization) approach

  - US-011 (UI Modernization) approach

- EPAM Chief Architect reviews and provides feedback:

  - Is architecture sound?

  - Any risks or concerns?

  - Any alternative approaches to consider?

  - Approval or conditional approval?

- Team discusses any recommended changes

- Document Chief Architect feedback and approval on physical board

Outputs:

- ✅ Architecture review completed

- ✅ EPAM Chief Architect approval obtained (or conditional approval with actions)

- ✅ Any architectural adjustments documented

### 17:00 - 17:30 | AI Adoption Planning (OQ-012, OQ-013, OQ-014)

Facilitator: Business Analyst
Participants: All core team + AI/Run SME (remote)

Objectives:

- Plan AI agent deployment (US-012, US-013, US-014)

- Clarify AI tool licensing and setup

- Define AI adoption success metrics

Open Questions Related to AI:

- DEP-015: AI agent licensing and setup (CodeMie)

Activities:

- AI/Run SME presents CodeMie platform:

  - Code Analysis Agent (US-012)

  - Knowledge Base Agent (US-013)

  - Coverage and Rating Analysis Agent (US-014)

- Team discusses deployment approach:

  - When to deploy (Sprint 2 for initial setup, Sprint 5-10 for agent rollout)

  - How to train team (workshops, hands-on sessions)

  - How to measure adoption (usage analytics, surveys)

- Team defines AI adoption success metrics:

  - ≥70% of team actively using AI agents

  - 30% reduction in code review time

  - 60% automated query resolution via Knowledge Base Agent

- Document AI adoption plan on physical board

Outputs:

- ✅ AI agent deployment plan (Sprint 2-10)

- ✅ AI team training plan (workshops, hands-on)

- ✅ AI adoption metrics defined (70% adoption, 30% time reduction)

- ✅ CodeMie licensing confirmed (AI/Run SME to provision)

### 17:30 - 18:00 | Day 2 Wrap-Up & Homework

Facilitator: Delivery Manager
Participants: All core team

Objectives:

- Review Day 2 accomplishments

- Identify any open items

- Assign homework for Day 3

Activities:

- Quick round-table: What did we accomplish today? Any concerns?

- Review parking lot items

- Assign homework:

  - Delivery Manager: Consolidate all Day 1-2 decisions into updated Project Charter v3.0 draft

  - Business Analyst: Refine backlog based on estimation updates

  - Account Manager: Prepare client workshop agenda and materials

Outputs:

- ✅ Day 2 summary documented

- ✅ Homework assigned

- ✅ Team aligned on Day 3 focus

## DAY 3: CLIENT WORKSHOP PREPARATION & FINALIZATION

### Wednesday, March 19, 2026

### 08:30 - 09:00 | Day 3 Kickoff & Day 2 Recap

Facilitator: Delivery Manager
Participants: All core team

Objectives:

- Recap Day 2 accomplishments

- Review Day 3 agenda (final day - must complete by end of day March 19)

- Address any overnight questions

Activities:

- Quick review of Day 2 decisions (architecture, estimation, testing, AI adoption)

- Preview Day 3 focus: Finalize client materials, dry-run client presentation, prep for March 20 readiness

- Check recording system

Outputs:

- Team aligned on Day 3 objectives

### 09:00 - 11:00 | Delivery Framework & Communication Plan (OQ-050 to OQ-055)

Facilitator: Delivery Manager
Participants: All core team

Objectives:

- Finalize delivery framework (sprint length, ceremonies, tools)

- Define communication plan and meeting cadence

- Answer delivery framework open questions

Open Questions to Answer:

- OQ-050: Sprint length confirmation (2 weeks confirmed)

- OQ-051: Sprint start day (Monday or Wednesday?)

- OQ-052: Definition of Ready (DoR) - client agreement (already reviewed Day 2)

- OQ-053: Definition of Done (DoD) - client agreement (already reviewed Day 2)

- OQ-054: Velocity baseline (already discussed Day 2)

- OQ-055: Communication tools - what does TMNAS use?

Activities:

- Delivery Manager presents proposed delivery framework on physical board:

  - Sprint Length: 2 weeks (10 working days)

  - Sprint Start: Monday (team vote: Monday vs. Wednesday)

  - Ceremonies: Daily Standup (15 min), Sprint Planning (2 hrs), Sprint Review (1 hr), Sprint Retro (1 hr), Backlog Grooming (1 hr weekly)

- Team reviews communication plan:

  - Meeting Cadence: Sprint ceremonies + weekly status report + monthly steering committee + weekly CR Board

  - Tools: TBD - prepare questions for client (Jira? Confluence? Slack? Teams?)

- Team defines escalation path (Level 1-4, already defined Day 1, validate)

- Document all decisions on physical board

Outputs:

- ✅ Sprint length confirmed (2 weeks)

- ✅ Sprint start day selected (Monday or Wednesday - team vote)

- ✅ Ceremonies finalized (timings, attendees)

- ✅ Communication plan finalized (meeting cadence, reporting)

- ✅ Questions for client prepared (tools, stakeholder availability)

### 11:00 - 11:15 | COFFEE BREAK

### 11:15 - 13:00 | Final Document Review & Updates

Facilitator: Delivery Manager
Participants: All core team

Objectives:

- Review and finalize all workshop outputs

- Update Project Charter v3.0 with all Day 1-3 decisions

- Update Open Questions List with answers and remaining client questions

- Update Product Backlog with refined estimates

Activities:

- Delivery Manager walks through updated documents on projector:

  - Project Charter v3.0 Draft:

    - Commercial framework (rates, budget, payment milestones) - Day 1 updates

    - Stakeholders and governance (EPAM team names, CR process) - Day 1 updates

    - Scope (16 stories validated, MVP defined) - Day 1 updates

    - Team structure (4 pods, 17 people confirmed) - Day 1 updates

    - Architecture and technology decisions - Day 2 updates

    - Testing strategy - Day 2 updates

    - Delivery framework - Day 3 updates

  - Open Questions List:

    - Mark all answered questions (EPAM-internal) as CLOSED

    - Mark remaining questions (client-dependent) for Client Workshop

    - Total: ~25 questions answered internally, ~35 questions for client

  - Product Backlog:

    - Updated story point estimates (if adjusted Day 2)

    - Three-point estimates documented for high-risk stories

    - Sprint assignments validated

- Team reviews each document section, provides feedback, approves

- Business Analyst updates documents in real-time based on feedback

- Document final versions saved and shared with team

Outputs:

- ✅ Project Charter v3.0 Draft finalized (ready for client workshop)

- ✅ Open Questions List updated (25 answered, 35 for client)

- ✅ Product Backlog refined (updated estimates, sprint assignments)

### 13:00 - 14:00 | LUNCH BREAK

### 14:00 - 16:00 | Client Workshop Preparation

Facilitator: Account Manager
Participants: All core team

Objectives:

- Design client workshop agenda (2-3 days with TMNAS)

- Prepare client-facing presentations

- Assign presentation roles

- Dry-run key presentations

Activities:

- Account Manager presents proposed client workshop agenda on physical board:

  - Day 1: Project kickoff, business objectives, scope review, success criteria

  - Day 2: Architecture deep dive, technical decisions, backlog review, estimation

  - Day 3: Governance, delivery framework, Q&A, next steps

- Team creates client presentation deck (PowerPoint or similar):

  - Slide 1: Welcome and introductions

  - Slide 2: Project overview (Project Rambo, objectives, timeline, budget)

  - Slide 3: Business case (problem statement, business objectives, success criteria)

  - Slide 4: Scope (16 stories, in-scope vs. out-of-scope)

  - Slide 5: Team structure (4 pods, 17 people, roles)

  - Slide 6: Architecture approach (Strangler Pattern, technology choices)

  - Slide 7: Delivery framework (Hybrid Agile, sprint cadence, ceremonies)

  - Slide 8: Governance (CR process, Change Control Board, Steering Committee)

  - Slide 9: Testing strategy (UAT, performance, security responsibilities)

  - Slide 10: Risks and mitigation (Top 10 risks, mitigation strategies)

  - Slide 11: Open questions for TMNAS (35 questions, prioritized)

  - Slide 12: Budget and payment milestones (6-month $675K, 9-month $1.8M)

  - Slide 13: Next steps (client workshop, contract signing, Sprint 0 kickoff April 1)

- Team assigns presentation roles:

  - Delivery Manager: Project overview, scope, team, governance, next steps

  - Solution Architect: Architecture approach, technical decisions

  - Account Manager: Business case, budget, commercial terms

  - QA Lead: Testing strategy

  - Delivery Manager: Risks and mitigation

- Team conducts dry-run of key slides (15 min presentation, 5 min Q&A simulation)

- Team refines slides based on dry-run feedback

Outputs:

- ✅ Client workshop agenda finalized (2-3 days)

- ✅ Client presentation deck created (13 slides)

- ✅ Presentation roles assigned

- ✅ Dry-run completed, feedback incorporated

### 16:00 - 16:15 | COFFEE BREAK

### 16:15 - 17:30 | Final Review & Workshop Closeout

Facilitator: Delivery Manager
Participants: All core team

Objectives:

- Final review of all workshop outputs

- Confirm March 20, 2026 readiness

- Assign post-workshop action items

- Celebrate workshop success

Activities:

- Delivery Manager reviews workshop accomplishments on physical board:

  - Day 1: Commercial framework, governance, scope validated (✅)

  - Day 2: Architecture, estimation, testing, AI adoption planned (✅)

  - Day 3: Delivery framework, client materials prepared (✅)

- Team confirms readiness for March 20, 2026:

  - All critical EPAM-internal questions answered? (Yes/No - address any blockers)

  - Client materials ready? (Project Charter v3.0, Open Questions, Backlog, Presentation) (Yes/No)

  - Team aligned and confident? (Yes/No - address any concerns)

- Delivery Manager assigns post-workshop action items:

  - Delivery Manager: Finalize and distribute all documents to EPAM leadership for review

  - Account Manager: Schedule client workshop with TMNAS (target: late March / early April)

  - Solution Architect: Create architecture diagrams for client presentation

  - Business Analyst: Create detailed user story cards for backlog grooming session with client

  - All: Review client presentation deck and provide final feedback by March 20

- Team celebrates workshop success (photo, thanks, acknowledgments)

- Confirm telecommunications recordings saved and backed up

Outputs:

- ✅ Workshop accomplishments reviewed and confirmed

- ✅ March 20, 2026 readiness confirmed

- ✅ Post-workshop action items assigned

- ✅ Team energized and confident for client workshop

### 17:30 - 18:00 | Retrospective & Lessons Learned

Facilitator: Delivery Manager
Participants: All core team

Objectives:

- Reflect on 3-day workshop process

- Identify what went well and what could be improved

- Capture lessons learned for future workshops

Activities:

- Retrospective format: Start-Stop-Continue

  - Start: What should we start doing in future workshops?

  - Stop: What should we stop doing?

  - Continue: What went well and should continue?

- Team shares feedback (round-table, sticky notes on physical board)

- Delivery Manager captures lessons learned for future reference

Outputs:

- ✅ Retrospective feedback captured

- ✅ Lessons learned documented for future workshops

## POST-WORKSHOP DELIVERABLES

### Due by March 20, 2026 (End of Business Day):

- Project Charter v3.0 (Final Draft)

  - All Day 1-3 decisions incorporated

  - Ready for client workshop presentation

  - Status: DRAFT (pending client workshop feedback)

- Open Questions List v3.0

  - 25 EPAM-internal questions marked CLOSED with answers

  - 35 client-dependent questions prioritized for client workshop

  - Status: READY FOR CLIENT WORKSHOP

- Product Backlog (Refined)

  - 16 user stories with updated story point estimates

  - Three-point estimates documented for high-risk stories

  - Sprint assignments validated

  - Status: READY FOR CLIENT REVIEW

- Client Workshop Presentation Deck

  - 13 slides covering all key topics

  - Presentation roles assigned

  - Status: READY FOR CLIENT WORKSHOP

- Client Workshop Agenda

  - 2-3 day agenda with detailed sessions

  - Status: READY FOR SCHEDULING

- Change Request Process Document

  - Type 1/2/3 CR categories defined

  - CR approval flowchart

  - CR Board members (roles)

  - Status: DRAFT FOR CLIENT REVIEW

- Testing Strategy Document

  - UAT, performance, security testing responsibilities

  - Test data strategy

  - Regression testing approach

  - Status: DRAFT FOR CLIENT REVIEW

- RAID Log (Initial)

  - Top 10 risks with owners and mitigation strategies

  - Assumptions validated

  - Issues: None yet (pre-project)

  - Dependencies: 15 dependencies documented

  - Status: LIVING DOCUMENT (to be updated throughout project)

- Architecture Diagrams

  - Current state RapidSure architecture

  - Proposed modernized architecture (Strangler Pattern)

  - US-008 Business Layer API design

  - Status: DRAFT FOR CLIENT REVIEW

- Workshop Recording & Notes

  - 3 days of telecommunications recordings saved and backed up

  - Physical board photos captured

  - Meeting notes documented

  - Status: ARCHIVED FOR REFERENCE

## SUCCESS CRITERIA FOR INTERNAL WORKSHOP

Workshop is successful if:

✅ All CRITICAL EPAM-internal questions answered (21 questions)

- Commercial framework finalized (rate card, budget, payment terms, warranty)

- EPAM team roster confirmed (names, roles, availability)

- Architecture approach approved by EPAM Chief Architect

- Estimation methodology agreed (three-point estimates for high-risk stories)

✅ Product backlog refined and validated (16 stories, 202 SP or adjusted)

- All stories reviewed for completeness and clarity

- MVP defined (6-month vs. 9-month scope)

- Out-of-scope list validated

✅ Client workshop materials prepared and ready

- Project Charter v3.0 draft complete

- Client presentation deck complete

- Open Questions List prepared (35 questions for client)

- Client workshop agenda finalized

✅ Team aligned and confident

- All core team members understand project scope, approach, and risks

- Roles and responsibilities clear

- Team confident in delivering $675K / $1.8M Fixed Fee project

✅ March 20, 2026 readiness confirmed

- All deliverables complete by end of business day March 20

- Ready to schedule and conduct client workshop

## NEXT STEPS AFTER INTERNAL WORKSHOP

March 20, 2026:

- Deliver final workshop outputs to EPAM leadership for review

- Obtain internal approvals

Late March / Early April 2026:

- Schedule client workshop with TMNAS (2-3 days)

- Conduct client workshop to answer remaining 35 open questions

- Finalize Project Charter v4.0 with client input

April 1, 2026 (Target):

- Sign contract / SOW

- Begin Sprint 0 (team onboarding, environment setup)

- Kickoff Project Rambo!

## END OF INTERNAL WORKSHOP AGENDA

This workshop will set the foundation for a successful TMNAS Project Rambo Fixed Fee engagement. Let's make it count! 🚀

Would you like me to continue with any other documents, or would you like to provide feedback on this Workshop Agenda?